# 5. Review Meeting

|  |
| --- |
| **Date:** 30/08/2018 |
| **Time:** 12:00pm – 1:00pm |
| **Venue:** 104 Franklin Street Melbourne, VIC, 3000 |
| **Meeting Minutes Taker:** Rahulpreet Kaur |
| **Attendees:** Ron Beckett, Shubpreet Singh, Rajkaran Singh, Gurjot Singh, Rahulpreet Kaur, Juhi Arora.  **In Sprint Review,** We discussed about development and designing of application to the client to get his feedback and for modification if needed. We also demonstrated about the ADD, VIEW and DELETE button in the meeting.  **Demonstration Feedback:**   * Client was overall satisfied with the work which we have done so far. |

**Item 1:** What went well?

* We finished two user stories from the product backlog.
* We can store quiz answers in the database.
* Team members worked efficiently and effectively.
* Most of the team members attended all the supervisor as well as group meetings.

**Action**

* Keep finishing all tasks by due date.
* Keep trying to attend all meetings.
* Keep trying to attend all lectures.

**Item 2:** What went wrong?

* It took a lot of time to set the layout of the app, as we had to design and develop some pages again.
* Because of extra time usage in layout, we have more work to do in next sprint.

**Action**

* Try to overcome the extra time taken in this sprint and finish up to required level in next sprint.

**Item 3:** What is out of control?

* Android studio takes a lot of time to open from one of my team member’s PC
* Client didn’t reply our email on time.
* We faced wi-fi problems in the campus.

**Action**

* Need a better laptop for using Android studio.
* Facilities for student should be improved in our campus.

**Item 4:** What can be improved?

* We need to talk to the client to give flexible time for the meeting, because review meeting was late this time, due to which we submitted our sprint document late.
* All team members should update their progress on basecamp.